Quadratic Equation Solver

# 11/5/2018 TPS Report

Joshua Peterson

James Eckler

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Tasks | Time Estimate | Who | % Complete | Time Spent | Review |
| 1. Edit quadratic equation to handle validated input and produce logical output (non-inf/nan). | 3 hours | Joshua/James | 100% | 4 hours | Finished testing for inf and nan |
| 2. Validate output for precision and accuracy. | 3 hours | Joshua/James | 100% | 1 hour |  |
| 3. Set up testing plan and acceptance criteria. | 2 hours | Joshua/James | 100% | 2 hours |  |
| 4. Begin implementing error handling and logging. | 2 hours | Joshua/James | 100% | 2 hours | Finished log system |